## Slide 1
SEP
OCT
NOV
DEC
Sprint 1
Sprint 2
Sprint 3
Sprint 4
Sprint 5
Sprint 6
Kick-off and Planning  D1
Requirements Gathering -> D2
Process Modeling  D3
Data Modeling and Design -> D4
UI Prototypes and System -> D5
Final Demo
Sprint 1 (Kickoff and Planning)
Timeline: September 15 – September 29, 2024 Goal: Complete Deliverable 1 – System Request.
Sprint 2 (Requirements Gathering)
Timeline: September 30 – October 13, 2024 Goal: Complete Deliverable 2 – Requirements Definition Document and Use Cases.
Sprint Timeline:
Sprint 3 (Process Modeling)
Timeline: October 14 – October 27, 2024 Goal: Complete Deliverable 3 – Process Modeling.
Sprint 4 (Data Modeling and Architecture Design)
Timeline: November 3 – November 20, 2024 Goal: Complete Deliverable 4 – Data Modeling and Starting Design.
Sprint 5 (UI Prototypes and System Implementation)
Timeline: November 20 – December 2, 2024 Goal: Complete Deliverable 5 – UI Design and System Implementation.
Sprint 6 (Final Demo and Submission)
Timeline: December 3 – December 8, 2024 Goal: Prepare and deliver the final presentation/demo.
EduStock Exchange Platform: Project Timeline